AlphaZX Publishability Roadmap

Priority list for achieving publishable results in RL-based ZX-calculus circuit optimization

April 2026

# Executive Summary

AlphaZX currently matches PyZX on T-count reduction for random 10-qubit, depth-10 Clifford+T circuits. This is a necessary foundation but insufficient for publication at any serious venue. This document lays out what needs to happen to get there, in priority order.

The most promising path combines three elements: (1) scale to 50–80 qubit circuits and benchmark on standard circuit families, (2) exploit PyZX’s documented weaknesses (especially its complete lack of depth optimization and its greedy extraction heuristics), and (3) demonstrate that GFlowNet trajectory diversity provides a concrete advantage over the PPO baseline published by Staudacher et al. in Quantum (May 2025).

Target venues, in order of realism: the Quantum journal (published the direct competitor), NeurIPS ML4Quantum workshop (lower bar, good stepping stone), or ICML/NeurIPS main (requires strong generalization and ablation results).

# Priority-Ordered Task List

Tasks are grouped by priority tier. P0 = already done. P1 = minimum viable paper. P2 = strong paper. P3 = top venue. P4 = aspirational / Nature-family.

| Pri | Task | Effort | Impact | Rationale |
| --- | --- | --- | --- | --- |
| P0 | Fix replay buffer threshold | Done | Medium | Enables sample-efficient training on harder circuits where good trajectories are rare. |
| P1 | Scale to 50–80 qubit circuits | High | Critical | Staudacher et al. (2025) evaluate at 80 qubits. Without comparable scale, no reviewer will take results seriously. |
| P1 | Benchmark on standard circuit families | Medium | Critical | QFT, Shor’s adders, Quipper arithmetic circuits are the de facto evaluation standard. Random circuits alone are insufficient. |
| P1 | Beat PyZX on T-count consistently | High | Critical | Matching is a sanity check. Publication requires statistically significant improvement on at least one circuit family. |
| P2 | Add depth optimization to reward | Medium | High | PyZX has zero depth optimization routines. This is a free differentiator—no existing ZX tool optimizes depth. |
| P2 | Head-to-head comparison with Staudacher PPO | High | High | Direct competitor using PPO+GNN on same problem. Must demonstrate GFlowNet advantage (diversity, sample efficiency, or generalization). |
| P2 | Multi-objective optimization (T-count + depth + 2Q gates) | Medium | High | Nobody has done multi-objective ZX optimization with RL. Novel contribution with clear practical value. |
| P3 | Zero-shot generalization across circuit families | High | High | Train on random circuits, evaluate on QFT/arithmetic without retraining. If it works, this alone is publishable. |
| P3 | Ablation studies (GFlowNet vs PPO, HGT vs GNN, SubTB vs TB) | Medium | Medium | Required for any ML venue. What components drive performance? |
| P3 | GFlowNet mode diversity analysis | Low | Medium | Qualitative insight: does the agent learn multiple distinct simplification strategies? Visualize trajectory clusters. |
| P4 | Exploit PyZX extraction weakness | High | High | PyZX’s greedy CNOT extraction produces wildly varying gate counts for the same diagram. RL could learn better orderings. |
| P4 | Real quantum algorithm circuits (FeMoco, QAOA) | High | High | Required for quantum physics venues (PRX Quantum). Demonstrates practical applicability. |

# Required Baselines

Any paper must compare against these systems. The first three are non-negotiable; the rest strengthen the paper.

| System | Type | Why Required | Metrics |
| --- | --- | --- | --- |
| PyZX full_reduce() | Heuristic | Standard ZX-calculus baseline. Your primary comparison target. | T-count, CNOT count |
| Staudacher et al. (2025) | RL (PPO+GNN) | Direct competitor—same problem, same domain. Published in Quantum journal. | T-count on Clifford+T |
| AlphaTensor-Quantum | RL (DeepMind) | Current headline result (Nature MI). Different approach (tensor decomposition) but same goal. | T-count on arithmetic |
| Quartz (PLDI 2022) | Superoptimizer | Automated theorem-proving approach. Strong on gate set conversion. | Total gate count |
| VOQC | Verified optimizer | Formally verified (Coq). Weaker on T-count but strong on 2-qubit gates for IBM gate sets. | Gate count, 2Q gates |
| PyZX basic_optimization() | Heuristic | PyZX’s local search optimizer. Different from full_reduce—uses weighted gate count scorer. | Weighted gate count |
| TODD (PyZX) | Phase polynomial | Phase polynomial T-count optimizer. Specialized but strong on structured circuits. | T-count |

Minimum baseline set: PyZX full_reduce() + Staudacher PPO + one additional (Quartz or VOQC). AlphaTensor-Quantum comparison is important but may require reimplementation of their approach on your benchmarks, since their code targets tensor decompositions rather than ZX diagrams directly.

# Circuit Families for Evaluation

Benchmark selection determines which venues will take your paper seriously. Random circuits are fine for training but reviewers expect evaluation on structured, real-world-motivated circuit families.

| Circuit Family | Qubits | Source | Pri | Notes |
| --- | --- | --- | --- | --- |
| Random Clifford+T | 5–80 | pyzx.generate.CNOT_HAD_PHASE_circuit() | P1 | Current training distribution. Must scale to 80 qubits to match Staudacher. |
| QFT (Quantum Fourier Transform) | 4–512+ | pyzx.generate.qft() | P1 | Standard benchmark. PyZX achieves >36% T-count reduction on 512+ qubit QFT. |
| Quipper arithmetic adders | Various | Quipper benchmark suite | P1 | De facto standard for ZX papers. Multiple adder variants at different bit-widths. |
| Shor’s controlled addition | Various | Quipper / custom | P2 | Cryptographically relevant. AlphaTensor-Quantum claims 50% T-reduction here. |
| Phase polynomial circuits | 5–50 | pyzx.generate.phase_poly() | P2 | Structured circuits where TODD algorithm is strong. Good for comparison. |
| Random Clifford (T-free) | 5–50 | pyzx.generate.cliffords() | P3 | Useful for testing 2-qubit gate / depth optimization when T-count is zero. |
| Hamiltonian simulation (FeMoco) | 54+ | Literature / OpenFermion | P4 | Quantum chemistry. Required for PRX Quantum / Nature-family. Very large circuits. |
| QAOA circuits | 10–100 | Custom / Qiskit | P4 | Variational structure. PyZX cannot optimize parametric phases (NotImplementedError). |

# Exploitable PyZX Weaknesses

These are concrete, code-level weaknesses in PyZX that AlphaZX is positioned to exploit. Ordered by how easily AlphaZX can take advantage of each one.

| Weakness | Location in PyZX | Exploit’y | How AlphaZX Can Exploit It |
| --- | --- | --- | --- |
| Zero depth optimization | simplify.py: no depth-aware routines exist | Very High | PyZX has no concept of circuit depth in its simplification. Adding a depth term to AlphaZX’s reward function is trivial and produces a result PyZX literally cannot match. |
| Greedy extraction ordering | extract.py: greedy_reduction() lines 668–701 | High | Circuit extraction from ZX diagrams uses greedy CNOT minimization. Documented to produce 6 vs 21 2-qubit gates on the same diagram depending on vertex ordering. RL could learn better orderings. |
| Fixed rule application order | simplify.py: full_reduce() lines 215–226 | High | full_reduce() applies rules in a fixed sequence: interior_clifford → pivot_gadget → clifford → gadget → copy → supplementarity. No backtracking, no search. Gets trapped in local optima on hard circuits. |
| No multi-objective optimization | Throughout—each routine targets one metric | High | PyZX optimizes T-count OR CNOT count OR weighted gate count, never simultaneously. AlphaZX can combine metrics in a single reward function. |
| Parametric circuits unsupported | todd.py:190, simulate.py:245,251,257 | Medium | Raises NotImplementedError for symbolic phases. Variational/QAOA circuits cannot be optimized at all. However, AlphaZX would also need new action types to handle this. |
| No ancilla management | Not implemented anywhere | Medium | Cannot introduce or remove ancilla qubits. Some T-count reductions require ancilla-assisted decompositions. Would require new action types in AlphaZX. |
| H-box incompatibility | simplify.py:212–214 | Low | full_reduce() raises an error if the input graph contains H-boxes. Must pre-convert. Minor but limits certain diagram representations. |

# Recommended Attack Plan

## Phase 1: Minimum Viable Paper (4–6 weeks)

Goal: beat PyZX on T-count for at least one standard circuit family at 50+ qubits.

- Scale training to larger circuits. Implement curriculum training: start at 10 qubits, progressively increase to 20, 40, 80. The HGT architecture should generalize since it operates on local graph structure, but you may need to increase max_trajectory_length proportionally.

- Add QFT and Quipper arithmetic benchmarks. PyZX has a built-in QFT generator (pyzx.generate.qft()). Quipper circuits are available from the standard benchmark suite. These are the circuits every ZX paper evaluates on.

- Fix the replay buffer (done) and retrain with replay active. The buffer should now fill within the first ~50 iterations. This is especially important for larger circuits where good trajectories are rarer.

- Run PyZX full_reduce() on every evaluation circuit and report the gap. You’re already doing this (vs_pyzx in your eval). Focus on circuits where PyZX’s greedy strategy gets stuck.

## Phase 2: Strong Paper (6–10 weeks)

Goal: demonstrate a novel capability that no existing tool provides.

- Add depth optimization. This is the single easiest differentiator. PyZX has zero depth optimization routines—the word “depth” does not appear in simplify.py. Modify the reward function to include a depth penalty term: R(x) = α × T_reduction + β × depth_reduction. Even a simple weighted sum would produce results that PyZX cannot match at all.

- Implement multi-objective Pareto analysis. Run AlphaZX with different α/β weightings and plot the Pareto frontier of T-count vs. depth vs. 2-qubit gate count. PyZX produces a single point; AlphaZX produces a frontier. This is a compelling figure.

- Compare against Staudacher PPO. Reimplement their PPO+GNN approach (or request their code—it may be open-source since the paper is published in Quantum). Run on identical benchmarks. The key hypothesis: GFlowNet’s trajectory diversity avoids the mode collapse that PPO suffers from on hard circuits.

- Ablation studies. GFlowNet vs. PPO, HGT vs. standard GNN, SubTB vs. TB loss, with vs. without replay. These are table stakes for any ML venue.

## Phase 3: Top Venue (10–16 weeks)

Goal: demonstrate generalization and provide theoretical or empirical insight into why learned rewriting outperforms heuristic rewriting.

- Zero-shot cross-family generalization. Train on random Clifford+T circuits. Evaluate on QFT, arithmetic, and phase polynomial circuits without retraining. If the policy transfers, this is a major result—it means the agent learned general ZX-calculus reasoning, not just pattern matching on the training distribution.

- GFlowNet diversity analysis. Cluster the trajectories the agent discovers. Do different modes correspond to different simplification strategies? Visualize the trajectory distribution and show it concentrates on high-reward modes while maintaining coverage. This is the core GFlowNet selling point.

- Exploit extraction ordering. PyZX’s extract_circuit() uses greedy CNOT reduction (extract.py lines 668–701) with documented failure modes. Same ZX diagram can extract to circuits with 6 vs. 21 two-qubit gates. Train AlphaZX to find good extraction orderings, or integrate extraction quality into the reward.

## Bonus: PyZX Weaknesses AlphaZX Can Exploit Without New Action Types

The following opportunities require no changes to AlphaZX’s action space—they only require changes to the reward function or evaluation pipeline:

- Depth optimization: Add circuit depth to the reward. AlphaZX’s existing rewrite rules already affect depth; you just aren’t measuring it.

- Multi-metric optimization: Combine T-count + depth + node count in a weighted reward. The same 10 action types can optimize for all three.

- Extraction-aware training: After each trajectory, extract the circuit and penalize high CNOT count. This forces the agent to learn rewrites that produce diagrams amenable to clean extraction.

The following opportunities would require new action types or significant engineering:

- Parametric/variational circuit optimization: PyZX raises NotImplementedError on symbolic phases. But AlphaZX would need to handle arbitrary rotation angles, not just the current discrete phase set.

- Ancilla-assisted optimization: Some T-count reductions require introducing auxiliary qubits. AlphaZX’s action space currently has no “add qubit” action.

- Architecture-aware routing: Mapping logical qubits to physical hardware topology. Entirely different problem, probably out of scope.

# Venue Targeting

## Tier 1 (Most Realistic): Quantum Journal

- Published the Staudacher PPO paper (May 2025)—so they’re receptive to RL+ZX work.

- Open access, good turnaround time.

- Requirements: beat PyZX on standard benchmarks, compare against Staudacher, show the approach scales.

- Minimum results needed: Phase 1 + partial Phase 2 (depth optimization or PPO comparison).

## Tier 2: NeurIPS/ICML ML4Quantum Workshop

- Lower acceptance bar—workshop papers are 4–6 pages.

- Good stepping stone to a main conference submission.

- Requirements: novel ML methodology (GFlowNet for combinatorial rewriting), ablations, some scaling results.

- Minimum results needed: Phase 1 + ablations from Phase 2.

## Tier 3: ICML/NeurIPS/ICLR Main Conference

- Full Phase 2 + Phase 3 results needed.

- Emphasis on ML contribution: why GFlowNets, what does diversity buy you, generalization analysis.

- Frame as “GFlowNets for combinatorial rewriting on graphs”—quantum circuits are the application.

## Tier 4 (Aspirational): Nature Machine Intelligence / PRX Quantum

- Requires demonstrating practical impact on real quantum algorithms (Shor’s, FeMoco, QAOA).

- Need to show 30–50% improvement over state of the art on circuits that matter.

- Phase 3 + real algorithm benchmarks required.

# Key References

- Staudacher et al., “Reinforcement Learning Based Quantum Circuit Optimization via ZX-Calculus,” Quantum 9, 1758 (May 2025). arXiv:2312.11597.

- Ruiz et al., “Quantum Circuit Optimization with AlphaTensor,” Nature Machine Intelligence (March 2025). arXiv:2402.14396.

- Hanks and Sheridan, “Exhaustive Search for Quantum Circuit Optimization using ZX Calculus,” arXiv:2503.10983 (March 2025).

- Xu et al., “Quartz: Superoptimization of Quantum Circuits,” PLDI 2022.

- Hietala et al., “A Verified Optimizer for Quantum Circuits (VOQC),” POPL 2021.

- Shen et al., “Towards Understanding and Improving GFlowNet Training,” ICML 2023.

- Kissinger and van de Wetering, “Reducing the number of non-Clifford gates in quantum circuits,” Physical Review A 102, 022406 (2020).